## Slide 1: Software Engineering
Lesson 3 – Software Process Models

## Slide 2: Last Time we covered…
What is Software Engineering?
Why is it important?
Costs of Software Engineering
Areas and Scope of Software Engineering
4 Ps of Software Engineering

## Slide 3: Today’s Lesson Content
Stages of the Software Process
The Waterfall Model and tasks carried out on each stage
    Planning and Feasibility study
    Analysis
    Design
    Development (Coding)
    Testing
    Operation & Maintenance
Deliverables at each stage of the Model

## Slide 4: Software Process Model...
What is it?
  The splitting of software development work into distinct phases containing activities with the intent of better planning and management.
Who decides on the stages?
  Managers choose an appropriate process for a specific type of projects and follow it.
Why do we use process models?
  It provides clarity and makes control and management easier to perform
  This helps to build a reliable, good quality product
What are the steps?
  These depend on the project and the model you chose for it
  Personal webpage vs. Life support system

## Slide 5: Software Process Model...
  Somerville defines 4 main stages:
  Software Specification
  The functionality of the software and constraints on its operation must be defined (Planning and Analysis)
  Software Development
  The software to meet the specification must be produced
  (Design and Programming)
  Software Validation
  The software must be validated to ensure that it does what the customer wants (Testing)
  Software Evolution
  The software must evolve to meet customer changing needs over time (Operation and Maintenance)

## Slide 6: Software Process Core Activities

## Slide 7: The Classic Software Process Model...
    The Waterfall Model is the 1st Process Model (1956)
  The Traditional Process Model consists of 6 phases:
    Planning and Feasibility study
    Analysis
    Design
    Development (Coding)
    Testing
    Operation & Maintenance
  It is a Linear (Sequential) Model
    1Every stage is successfully finished before the next starts
    Output of one stage constitutes the input of the next stage
    Extremely hard to return back to fix problems on previous stages
Notes: Model is :
The oldest and easiest to understand
Stages are similar to other engineering disciplines
(in fact it has it’s origins in building and construction – you can easily apply the same steps to building a house)
The first known presentation describing the use of structured development using phases similar to those in the Waterfall Model in software engineering was held on the 29th June 1956.
  This presentation, about the development of software for SAGE, was held by Herbert D. Benington at Symposium on advanced programming methods for digital computers.

## Slide 8: Phases of Software Process in detail
8
Systems Planning and Selection
    Identification of need or opportunity
      Determine scope and objectives of a system
      Why is a new system being considered?
      What purpose does it aim to fulfil?
      Conduct a stakeholders analysis
    Feasibility Study
      Explores possible forms that a system may take and determines which is the most appropriate. Involves taking into consideration various factors:
        Financial, Technical, Social, Ethical, Organisational, Legal
    Project Planning (work plan, schedule, staff)
      Once a decision is taken based on the feasibility study, we now must:
        Define goals and products of the development effort
        Identify the tasks and resources needed
        Sketch a schedule and a budget
        Set up a project management structure

## Slide 9: Phases of Software Process in detail
9
Systems Analysis (what? who? when? where the system will be?)
  Study of current procedures and information systems
    Investigation
      defining the problem
      identifying its causes
    Determine requirements
      who needs what information, where, when, and how
    Generate alternative solutions
    Recommend best alternative

## Slide 10: Phases of Software Process in detail
10
System Design (how will the system work?)
  The overall plan or model that shows how the system will meet its information requirements
  This is like a blueprint of a building or a house before it is built – it contains all the specifications that give the building shape and form
  Similarly, the design will tell us how the system will be interacting, the modules it has, how information is passed on, etc.
  Contains:
    Architecture Design (Network, HW, SW Selection)
    Software Program Design
    Database Design
    User Interface Design

## Slide 11: Phases of Software Process in detail
11
Development
  Hardware and software installation
  Programming
    System specifications that were prepared during the design stage are translated into software program code
    Some software engineering techniques like UML allow you to generate code automatically
    However, generally once the design is specified, the programming is outsourced, or an off-the-shelf package is bought
  User Training
  Documentation

## Slide 12: Phases of Software Process in detail
12
Testing
  Determines whether the system produced is actually what is needed
  Does it provide the right information?
  Does it work well under normal operational conditions?
  Does it work well under stressful conditions? And at what point does the system break down?
  Types
    Functional Testing
    Nonfunctional Testing
      Performance
      Reliability
  Levels
    Unit Testing
    Integration Testing
    System Testing
    User Acceptance Testing

## Slide 13: Unit Testing
Testing each module separately
Look at it as a divide-and-conquer approach to testing
Rather than testing a system as a whole, we test units/modules individually to ensure that it is doing what was originally specified in the design process

## Slide 14: Integration Testing
Integration Testing – tests interfaces between components, interactions to different parts of a system, such as the operating system, file system, hardware or interfaces between systems
  Goal: To expose faults in the interfaces and in interactions between integrated components
  Scope: may include testing all interfaces, data exchange and variable passing between components
  Typical Test Techniques: White Box, Top-down, bottom-up integration
  Test Tools: Stubs , drivers and simulators may be used, Debuggers

## Slide 15: Systems Testing
Tests the functions of the system as a whole
System testing may include tests based on:
  risks
  requirements specifications,
  business processes,
  use cases,
  other high level descriptions of system behavior;
Also looks at non-functional factors such as:
  Performance time
  Peak loads
  Recovery and restart capabilities

## Slide 16: Acceptance Testing
A final certification that the system is ready to be used
These are carried out by users and reviewed by management, since only these people can actually confirm if this is the system they originally required to be developed
Once the system is accepted, it can be installed throughout the organisation

## Slide 17: Operation and Maintenance
17
  A software system is often in service for years or decades. During this time the system and its environment is often corrected, changed or extended.
Maintenance is done on an current operational system, and is triggered by modifications, migration, or retirement of the software or system, e.g:
  planned enhancement changes (e.g. release-based),
  corrective and emergency changes, and
  changes of environment, such as planned operating system or database upgrades, or patches to newly exposed or discovered vulnerabilities of the operating system.
  migration (e.g. from one platform to another) should include operational tests of the new environment, as well as of the changed software.

## Slide 18: Waterfall Model: Advantages and Drawbacks
Advantages
  Remains important and widely used due to simplicity
  Enforced disciplined, planned and manageable approach.
  Documentation
Drawbacks
  Can all the requirements be specified in advance? (business uncertainty)
    Requirements grow and change
  Leads to a somewhat bureaucratic style of work.

## Slide 19: The Evolution of the Waterfall Model
The Waterfall Model served it’s purpose for many years but :
It’s Linear Nature was problematic
In reality often we need to go back to earlier stages and revise the work that was made; especially because we cannot know everything from the very start!
It was highly Document Oriented
This meant that more emphasis was being put into the paper work then on the actual system deliverable which, after all, is what mattered most to the client.

## Slide 20: The Evolution of the Waterfall Model
Winston W. Royce presented this model as an example of a flawed, non-working model in article entitled “Managing the Development of Larger Software Systems” with this famous quote :
  “In my experience, the simpler method has never worked on large software development efforts…” (1970s)
  Royce’s adaptation of the Waterfall Model is the one that was most successfully applied to software development, it would take well over two decades for another breed of models to slowly displace the Waterfall as the dominant software development process.

## Slide 21: Royce Modification
Original Waterfall Model | Royce Modification
Consists of sequential, non-overlapping phases, where a phase cannot begin until the previous phase is already completed. At the end of every phase, there is a gate where a decision is made to allow the project to move forward or not. The product is only finished at the end of the last phase. Once the project is done, the product/service enters into a maintenance phase. The testing phase, which will uncover any issues with requirements, design flaws and bugs is carried out at the very end of the life cycle. | proposed an iterative and incremental approach and advocated that projects should pass through each phase at least twice. The idea was that the second pass of each phase would help bring to light flaws in the phase in which they originated; thus fixing such flaws would be easier than if these were discovered in later phases!

## Slide 22: Model Phases and Their Outcomes…
22
Stage | Documents
Selection and Planning | Problem Statement Project Plan Quality Assurance Plan Feasibility Study Risk Analysis
Analysis | Requirements Specification Project Plan (updated) Logical UML Model Behavioural UML Model
Design | DB Specification Program specification Architecture Specification UI Specification Testing Plan Project Plan (updated)
Coding | Source documentation Installation guide Users Manual Training Plan Test Cases
Testing | Test Cases (updated) Test Report
Maintenance | Training Material Bug Reports, Service Requests
What are the outcomes?
  Software, Documentation, Data

## Slide 23: Variety of Software Processes
Many different Software Process Models exist today.
Most common are:
  Classic Life Cycle – Waterfall (for small projects)
  Evolutionary Development Approach
  Prototyping/Incremental/Spiral Model
Others in use are:
  Prince 2 (used for EU Government Projects)
  SSADM
  RAD
All Process Models are Different!
  All have traits that make them ideal for certain situations
  Some are rigid and require detailed planning ahead, strict control, change management (heavy weight) while others are more flexible and adaptive (lightweight).
All of these are idealized views!
In reality the project doesn’t follow one process precisely

## Slide 24: Process Model Selection
How do we select the best process model?
The most suitable model and details of phases vary based on:
  Type of project
  (Scientific, Embedded, Business, etc.)
  Characteristics of the project
  (Large vs. Small, Complex vs. Simple)
  Common Sense judgment
  Experience and Size of the project team
  The kind of people involved!

## Slide 25: What is Stakeholders Analysis?
Software Projects are not just about the final product! They are also about the people that will create this product and the people that this product will help!
People can make or break a project, therefore Stakeholder Analysis is Important!
This aims to identify the groups of people that the project will effect, and how they are effected (positively or negatively)
  Users
  Managers
  Customers
  Analysts
  Developers
  Consultants
  Government
Stakeholder Analysis involves discovering :
The views that these groups have on the current system
The perception of these groups of the future system
Propose possible strategies to reduce negative impact, and maximise positive impact

## Slide 26: Group Work
Split into groups of 5
Do a 15 min PPT presentation on one the following process models:
  Prince 2 Model
  Spiral Model
  Incremental Model
  Iterative Model
  Evolutionary Model
  Rapid Application Development
In your presentation Mention
  A Brief History of the Model (when was it introduced, by who and why)
  A Brief Overview of the SDLC Phases for this Model (include diagram)
  Main Advantages of the Model
  Main Disadvantages of the Model
  Most Suitable Scenarios for Applying the Model

## Slide 27: End of Lesson 3
Any questions?